|  |  |  |  |
| --- | --- | --- | --- |
| Task Name | Task Details | Estimated time | Person |
| Note: Tasks in bold are top priority | | | |
| **Splash screen** | Timer, animation, logo design. A fade in of the logo set to 6 seconds will work fine for now | 2 hours | Sean, David |
| **Pause/Play** | Graphics – almost completed, reuse of logo.  On pause – goal is to include an event that will overlay the entire app with a white colour with the opacity of around 70% | 2 hour | David, Sean |
| **Playlist** | The playlist will exist at the bottom of the main page. Space allocation is required and a touchscreen even for scrolling and selecting. | 4 hours | Willy  Possibly David and Sean |
| **Playlist storage** | May use shared preferences for this one and it would be a good idea to consult with Tom on how to go about completing it | 4 hours | Willy |
| **Buttons – back, forward, shuffle and repeat, stop** | Not sure where we are on this one, but if we can get it to function, the rest of the app shouldn’t be so difficult to complete, even the seekbar | 3 - 6 hours | David |
| Note: The only reason I’ve tasked David with so many is due to his progress on 04/12/2017. We need to meet up as soon as possible, preferably at 17:30 05/12/2017 to discuss our progress | | | |
| **Volume control** |  | 2 hours | David |
| **Seekbar - circular** | A straightline seekbar will be good, but implementing code to alter the seekbar to give it a circular shape will be ideal. | 3 hours | David |
| **Github filesharing** | This is a task for everyone, in order for all three of us to understand what stage we are at and contribute to the code in a non-destructive way. | N/A | David, Sean, Willy |
| **Patterned background graphic** | A style code is required to include a seamless patterned background image | 1 hour | Sean |
| Playlist beads | It would be excellent to include this unique feature, but for now it will go on the backburner until we get the basic features down | 4 hours | Willy |
| Graphics | The graphics are good, but they can be improved. It all depends on how much time we have. |  | Sean |